# Dream Sync

A private, safety-gated phone + watch experiment for conservative overnight audio cueing

VALUE  Turn a lab-inspired cue concept into a reproducible proof that logs what happened, fails safely, and makes no sleep-effect claim before evidence exists.

| PROBLEM Consumer wearables lack EEG timing. Naive cueing can wake the user, mislabel sleep, or create claims the data cannot support. | USER Nathan using an S23+ and Galaxy Watch Ultra at home. Today there is no synchronized, inspectable private protocol. | RISKIEST ASSUMPTION Motion + heart-rate quality gates can find conservative cue-eligible windows without unsafe repeat playback. |
| --- | --- | --- |

## Workflow

| INPUT | Motion + heart rate, calibrated phone audio, configuration, blinded ACTIVE/SHAM assignment. |
| --- | --- |
| LOCAL | Quality checks → estimated sleep onset → NREM-eligible / REM-like eligible → cue policy. |
| DELIVERY | One bound pair; expiring cue; requested → accepted → audio started → completed/failed. |
| REVIEW | Survey + export → de-identified Codex summary → source/limits check → human approval. |

## Success metrics

| RELIABILITY 3/3 accelerated device runs recover a summary. One valid cue: at most one playback. Invalid: none. | RESEARCH READINESS Plan 12–20 usable sensor-only, ACTIVE, and SHAM nights. Every usable night has quality, lifecycle, terminal state, survey. | CLAIM GATE Baseline not measured yet. No sleep-effect claim before trial + human review. |
| --- | --- | --- |

## Scope fence

| MUST Private APKs; readiness/start/stop; Room; blind trial; export/replay; tests. Visible failure reasons; non-medical language. | WON'T Play launch, production signing, Samsung SDK, EEG phase locking, cloud. Guaranteed lucid dreams or medical claims. | RISK → CONTROL Wrong stage → eligibility labels. Duplicate/stale → fail closed. Audio/sensor loss → logging only + reason. |
| --- | --- | --- |

## Three-week finish line

W1 protocol, persistence, unit tests  |  W2 audio/quality gates, sham, survey, export  |  W3 hardware runs, replay, report, capstone package

RESEARCH BASIS Besedovsky et al. (2017), DOI 10.1038/s41467-017-02170-3: paired 50 ms pink-noise tones, 1.075 s apart, EEG phase-locked in a 14-man lab crossover. Dream Sync preserves timing only; it does not reproduce EEG phase locking.