# Requirement–Evidence Matrix

Traceability from plan to code, tests, and remaining proof

PASS = locally verified. IMPLEMENTED = built, physical/UI validation open. PENDING = not honestly testable here.

| Requirement | Acceptance | Evidence | Verification | Status |
| --- | --- | --- | --- | --- |
| Protocol identity | Version, session/message/cue IDs, sender, target, UTC, TTL, payload. | shared protocol | Round-trip + hostile payload | PASS |
| Device binding | One capability-selected phone/watch; direct messages only. | MainActivity; SessionConfig; services | Hardware pending | IMPLEMENTED |
| Durable transport | Data Items config/state/summary; Message cue/ACK; Asset CSV. | listeners + services | Build + source map | IMPLEMENTED |
| At-most-once | Room claim suppresses duplicate cue playback. | CuePlaybackService; PhoneDao | Property tests; hardware pending | IMPLEMENTED |
| Cue lifecycle | Allowance only after AUDIO_STARTED. | phone/wear event flow | Build + policy tests | IMPLEMENTED |
| Persistence | Phone/watch sessions, events, survey, terminal reason. | Room databases + schemas | Schema generation | PASS |
| Process death | Old running session interrupted; fresh handshake required. | WearDao; service | Instrumentation pending | IMPLEMENTED |
| Watchdogs | Phone, streams, storage, permission, battery gates. | SleepSessionService | Hardware pending | IMPLEMENTED |
| Audio readiness | Preload, speaker route, volume, focus, start/completion. | AudioOutput | Timing unit; routes pending | IMPLEMENTED |
| Signal quality | Freshness/coverage; lucid requires heart. | quality monitor + service | SafetyCoreTest | PASS |
| Sleep onset | Windows anchor to sustained quiet onset. | SleepOnsetEstimator | SafetyCoreTest | PASS |
| Language | NREM-eligible / REM-like eligible; non-medical. | engine + UI + docs | Text inspection | PASS |
| Blinding | ACTIVE/SHAM hidden until survey. | MainActivity; config | Live UI pending | IMPLEMENTED |
| Morning workflow | Ratings, awakenings, awareness, recall, lucid, adverse effects, notes. | survey entity + UI | UI test pending | IMPLEMENTED |
| Data control | History, versioned export, deletion. | MainActivity + DAOs | File/UI test pending | IMPLEMENTED |
| Replay | Same input/version → same decisions/fingerprint. | ReplayHarness | ReplayHarnessTest | PASS |
| AI gate | De-identified summary, sources, limits, failures, human review. | Codex report | Document inspection | PASS |
| Private package | Phone/watch debug APKs; no public release. | Gradle outputs; README | assembleDebug | PASS |
| Hardware | S23+/Watch Ultra active/sham/sensor/fault/battery/recovery. | Verification Results | Physical devices required | PENDING |

# Acceptance boundary

Software tests do not prove sleep effectiveness.

Hardware acceptance stays open until real logs and recovered summaries exist.

No sleep-effect claim before the 12–20-night trial.

Public release stays blocked by license, signing, policy, and release work.