DreamSync Capstone Proposal

Dreams Redefined. Designed to protect sleep continuity.

Problem. Consumer watches can estimate likely sleep, but home audio cue systems can disturb the sleeper when signals are weak, stale, or misread. The capstone must prove a safer workflow: detect likely sleep after one visible nightly Arm action, stay quiet under uncertainty, and stop at the first cue-linked wake sign.

Primary user. An adult wellness user with an Android phone and compatible Samsung Galaxy Watch, beginning with Galaxy Watch Ultra 2024/2025. The user wants automatic, local, non-medical sleep-continuity support and accepts that wrist sensing is not EEG.

Solution and AI workflow. Phone and watch bind one session through a versioned protocol. The watch extracts motion, heart-rate, optional IBI and skin-temperature features; estimates likely sleep onset; applies quality, phase, arousal, route, battery, storage, and connection gates; and requests low-volume phone audio only when every gate passes. A versioned local export is de-identified before GPT Codex Sol summarizes it. A human verifies every source, limitation, failed session, and recommendation before use.

# Numeric success gates

Software invariant: one valid cue request produces at most one playback; every invalid request produces none.

Reliability: 100% of cue allowance is charged only after AUDIO_STARTED; 100% of interruption paths disable cueing until a fresh handshake.

Live readiness target: at least 90% usable motion and cardiac coverage, no unexplained terminal failures, and recovered summaries after disconnect/process-loss drills.

Sleep-first study target: cue-linked arousal rate at or below 5% and no worsening of awakening count, wake-after-sleep-onset, longest sleep bout, or morning disturbance versus three sensor-only baseline nights.

Battery target: no more than 25 percentage points over an eight-hour Watch Ultra session. No sleep-effect claim before 12-20 nights and PSG validation of any stage claim.

# Scope

Must have. Automatic likely-sleep detection after Arm; deterministic local decisions; fail-closed phone/watch protocol; durable Room records; audio and signal readiness; off-wrist and arousal protection; morning report; history, export, and deletion; capability-based compatibility; human-reviewed Codex report.

Won't have now. EEG phase locking, diagnosis or treatment, guaranteed uninterrupted sleep, guaranteed lucid dreams, silent background health-service starts, autonomous cloud upload, Apple Watch support, or public efficacy claims.

# Risks and controls

Wrong sleep estimate -> require sustained stillness plus fresh cardiac data; label states as likely/eligible, never clinical stages.

Cue causes waking -> 20-minute quiet period after any arousal; first cue-linked arousal ends cues and lowers future volume.

Sensor, route, phone, battery, permission, or storage failure -> logging-only or terminal state with a plain explanation and fresh-handshake requirement.

AI overclaim or privacy leak -> local calculation, de-identified summary only, source mapping, and mandatory human approval.

# Three-week delivery

Week 1. Protocol, persistence, pure feature/quality/policy/coordinator components, automatic onset, and unit/property checks.

Week 2. Audio and watchdog gates, seven-night baseline, continuity metrics, compatibility, survey, export, and Android test packages.

Week 3. Signed phone/watch builds, internal Play release, hardware fault drills, sample export/replay, evidence matrix, presentation, and human-reviewed report.

Current evidence. Phone 11 and Wear 12 are published to internal testing. Twenty-seven deterministic core checks pass; phone and watch Android test packages compile. Physical Watch Ultra, Samsung partner SDK, PSG, multi-night study, Google production gate, and source-ownership confirmation remain external gates.