DreamSync Requirement-Evidence Matrix 1.1

Traceability from capstone and implementation plans to current evidence

Status rule: Local complete means source plus a relevant passing check or compiled Android package. Hardware, study, partner, ownership, and production gates are never inferred from local builds.

| Requirement | Acceptance | Authoritative evidence | Status |
| --- | --- | --- | --- |
| Problem/user | Specific user and measurable pain | One-page proposal; app mission; continuity metrics | Local complete |
| Success metrics | Numeric baseline and targets | WASO, awakenings, longest bout, cue-linked arousal, disturbance, battery | Local complete; live pending |
| Scope | Must/Won't and three weeks | Proposal and completion audit | Complete |
| Protocol identity | Version, session/message/cue IDs, sender, target, time, expiry, payload | ProtocolEnvelope | 27 core checks pass |
| Device binding | One capability-selected phone/watch | Phone discovery, SessionConfig, bound-node checks | Built; hardware pending |
| Durable transport | Data Items for config/state/summary; Messages for live cue; Asset for log | MainActivity, listeners, services | Build pass |
| At-most-once | One valid request -> <=1 playback | MessageGuard, Room claim, single playback executor | Property checks pass |
| Invalid request | Every invalid request -> no playback | CueRequestValidator before playback claim | Hostile-value checks pass |
| Cue lifecycle | Requested, accepted, audio started, complete/failed | Phone/watch event flow | Core checks pass |
| Cue allowance | Charge only after AUDIO_STARTED | CuePolicy wired to ACK handler | Core check passes |
| Phone Room | Config, events, survey, summary, capability | PhoneDatabase schema 3 | Migration test package compiles |
| Watch Room | Counters, gain, phase, quality, capability, terminal state | WearDatabase schema 3 | Migration test package compiles |
| Monotonic time | Intervals from elapsed time; observations from sensor time | AndroidTimeProvider, SleepFeatureEngine | Core check passes |
| Process death | No blind resume; fresh handshake required | Single-use handshake plus SessionCoordinator | Core + Android test source |
| Terminal states | Complete/stopped/timeout/phone/sensor/battery/interrupted/internal | SessionState and coordinator | Core check passes |
| Watchdogs | Phone, sensor, permission, battery, storage | Heartbeats and service gates | Built; fault drill pending |
| Waveform preload | Build during arming | AudioOutput constructor | Build pass |
| Audio readiness | Volume, route, focus, init, completion, interruptions | AudioOutput | Build pass; route drill pending |
| Calibration | Store volume, route, gain, waveform version | calibrationRecord | Exported |
| Signal quality | Freshness, coverage, sample rate, registration, off-wrist | SignalQualityMonitor and summaries | Core checks pass |
| Feature engine | Pure deterministic features | SleepFeatureEngine | Core checks pass |
| Eligibility | NREM-eligible/REM-like, no clinical label | EligibilityEstimator | Core checks pass |
| Automatic onset | Sustained quiet + fresh cardiac signal | SleepOnsetEstimator | Core checks pass |
| Continuity priority | 20-min quiet after arousal; first linked wake ends cues | CuePolicy/service | Core checks pass |
| Seven-night baseline | Rolling medians; conservative early nights | PersonalBaseline and Room | Core checks pass |
| Samsung layer | HR+IBI, temperature, off-wrist, optional PPG | SamsungHealthSensorBridge | AAR/partner/live pending |
| Compatibility | Full/basic/not supported | DeviceCompatibility and phone screen | Core check passes |
| Onboarding | Disclosure, permissions, readiness, Arm, live state, Stop | Phone/watch activities | Android test package compiles |
| Morning report | Ratings, awakenings, awareness, recall, adverse effects, notes | MorningSurveyEntity and UI | Built |
| Data control | History, export, delete | Phone UI and DAOs | Built |
| Export bundle | Config, quality, epochs, lifecycle, arousals, survey, battery, failures | Versioned JSON/CSV and sample | Local complete |
| Replay | Input + versions + config + thresholds -> same decisions | ReplayHarness v2 | Fingerprint check passes |
| AI boundary | De-identified summary; human source review | Codex report and export guidance | Local complete |
| Research claims | Every public claim mapped and limited | Research report/evidence matrix | Local complete |
| Play release | Private internal phone/watch builds | Phone 10/Wear 8 live; 11/9 next | Internal complete |
| Hardware | S23+ and Ultra fault/battery/audio nights | Validation protocol | External pending |
| PSG/study | Stage validity and 12-20-night continuity study | Research protocol | External pending |
| Production | Ownership, Samsung, Google policy gates | Source provenance and publishing status | External pending |

# Evidence boundary

Local complete: current source exists and a directly relevant automated or build check passes.

Built; hardware pending: source and build evidence exist, but the named phone/watch behavior has not been observed.

External pending: requires Samsung approval/AAR, source-rights confirmation, physical hardware, PSG, participants, or Google production eligibility.

No sleep-effect, stage-accuracy, medical, or guaranteed-outcome claim is supported by this matrix.